**Project progress 06/01/17**

Felix and Datinder now trying to finish 2nd version of engine, running into code efficiency problem, code taking too long to run, need to find work around.

Aky and Georgios working on GraphLab recommender engines, aiming to create a flexible dataset to incorporate many algorithms. Facing problems with data formatting, and results accuracy, need to solve by next week.

Ali and Manuel developing XGboost system, tuned engine to high results, need to incorporate new features and original code into the engine.

Hemesh and Shanta trying to work on K-nearest neighbours method